## Slide 1: Alliance : Cold War Conflict
Oral Status Report #1
By Bryce Wiedower

## Slide 2: Work Analysis
Nailed Down Project Theme & Story board
Mapped out most of the UI
Got a graphics consultant!
Determined all graphics needed

## Slide 3
Milestones

## Slide 4: Development highlights
Nailing down our theme
Completed game workflow
Game board design almost complete

## Slide 5: Development lowlights
Unity learning curve is steep (ML agents & in general)
Development starting off slow as we learn the technologies
Delay in getting graphics started because of us getting a consultant late

## Slide 6: Development statistics
File Type | File Count
.cs | 10
.prefab | 29
.png | 3
.docx | 10
Total | 52
Size | 1,941 KB
Chart: File Type Distribution
| .cs | .prefab | .png | .docx
Sales | 10 | 29 | 3 | 1.2

## Slide 7: Progress report
Chart: 
| AI | Graphics & Sound | Game Core | Install | Help | Networking | UI
Percent Complete | 5 | 5 | 15 | 2.5 | 10 | 5 | 5

## Slide 8: Questions??