## Slide 1: Alliance : Cold War Conflict
Oral Status Report #2
By George Cook

## Slide 2: Work Analysis
Got a music consultant
Set up training environment
Game Core mostly functional
Made our first install

## Slide 3
Milestones

## Slide 4: Development highlights
Reached 80% milestone on time
Better group understanding of the whole project
Found a music consultant
ML environment set up for training

## Slide 5: Development lowlights
Busy with seminar papers/presentations
AI and UI not integrated with the Game Core
Unsure how to configure the neural network

## Slide 6: Development statistics
File Type | File Count
.cs | 19
.prefab | 103
.png | 11
.docx | 21
.jpeg | 2
.unity | 3
.yaml | 1
Total | 160
Size | 208,231 KB
Chart: File Type Distribution
| .cs | .prefab | .png | .docx | .unity | .yaml | .jpeg
Sales | 19 | 103 | 11 | 21 | 3 | 1 | 2

## Slide 7: Progress report
Chart: 
| AI | Graphics & Sound | Game Core | Install | Help | Networking | UI
Percent Complete | 50 | 30 | 52.5 | 15 | 12.5 | 30 | 35
Last Time | 5 | 5 | 15 | 2.5 | 10 | 5 | 5

## Slide 8: Questions??