## Slide 1: Alliance : Cold War Conflict
Oral Status Report #3
By Andrew Mock

## Slide 2: Work Analysis
Integrated remainder of the rules in the game core
Can play a complete game against AI
Successfully installing multiple times a week

## Slide 3
Milestones

## Slide 4: Development highlights
Completed UIP
Can now play a complete game with AI
Received and integrated main music

## Slide 5: Development lowlights
Busy with seminar papers/presentations
Didn’t have a completely playable game for UIP
Elusive bugs in game core that are hard to reproduce
Difficulty in training the AI

## Slide 6: Development statistics
File Type | File Count
.cs | 17
.prefab | 103
.png | 13
.docx | 28
.jpeg | 2
.unity | 4
.yaml | 1
.mp3 | 3
Total | 163
Size | 214,634 KB
Chart: File Type Distribution
| .cs | .prefab | .png | .docx | .unity | .yaml | .jpeg | .mp3
Sales | 17 | 103 | 13 | 28 | 4 | 1 | 2 | 3

## Slide 7: Progress report
Chart: 
| AI | Graphics & Sound | Game Core | Install | Help | Networking | UI
Percent Complete | 55 | 50 | 70 | 50 | 15 | 35 | 55
Last Time | 50 | 30 | 52.5 | 15 | 12.5 | 30 | 35

## Slide 8: Questions??