## Slide 1: Alliance : Cold War Conflict
Oral Status Report #4
By Andrew Mock

## Slide 2: Work Analysis
Fine tuning of graphics and UI
Training of AI
Development of

## Slide 3
Milestones

## Slide 4: Development highlights
Neural network is running and now being trained
All team members will be done with their seminars
Have the functionality for all the help features finished

## Slide 5: Development lowlights
Unable to play a game over the network
Seminar taking time away from development over the last few weeks

## Slide 6: Development statistics
File Type | File Count
.cs | 20
.prefab | 83
.png | 15
.docx | 34
.jpeg | 2
.unity | 4
.yaml | 1
.mp3 | 3
Total | 162
Size | 23089 KB
Chart: File Type Distribution
| .cs | .prefab | .png | .docx | .unity | .yaml | .jpeg | .mp3
Sales | 17 | 103 | 13 | 28 | 4 | 1 | 2 | 3

## Slide 7: Progress report
Chart: 
| AI | Graphics & Sound | Game Core | Install | Help | Networking | UI
Percent Complete | 85 | 50 | 80 | 75 | 65 | 50 | 75
Last Time | 55 | 30 | 70 | 50 | 15 | 35 | 55

## Slide 8: Questions??