## Slide 1: Alliance : Cold War Conflict
Oral Status Report #5
By Mary Yukich

## Slide 2: Work Analysis
Integrated Networking component
Added sound effects
Added Intro scene
Started Beta Testing
Refining UI

## Slide 3
Milestones

## Slide 4: Development highlights
Can play game to completion across the network
Receiving helpful feedback from Beta Testers

## Slide 5: Development lowlights
Continued difficulty in training the AI
Delay in implementing final graphics and animations

## Slide 6: Development statistics
File Type | File Count
.cs | 23
.prefab | 85
.png | 35
.docx | 34
.jpeg | 3
.unity | 4
.yaml | 1
.mp3 | 19
Total | 204
Size | 24,277 KB
Chart: File Type Distribution
| .cs | .prefab | .png | .docx | .unity | .yaml | .jpeg | .mp3
Sales | 17 | 103 | 13 | 28 | 4 | 1 | 2 | 3

## Slide 7: Progress report
Chart: 
| AI | Graphics & Sound | Game Core | Install | Help | Networking | UI
Percent Complete | 85 | 75 | 90 | 90 | 85 | 85 | 85
Last Time | 85 | 50 | 80 | 75 | 65 | 50 | 75

## Slide 8: Questions??